**Daily Scrum Meeting Minutes:**

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy

Start time: 9/23/2017 1:00pm

End time: 9/23/2017 2:00pm

Leon Liang:

* What was done since the last scrum meeting?
* Create brainstorm document and user stories
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* Hurricane Irma

Andres Moser:

* What was done since the last scrum meeting?
* Identify system vulnerability
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* Hurricane Irma

Dale Keith:

* What was done since the last scrum meeting?
* Identifying UI and UX weaknesses
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* Hurricane Irma

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Identify system performance bottlenecks
* What is planned to be done until the next scrum meeting?
* What are the hurdles?
* Hurricane Irma

Adam Levy:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

## (Sprint 2)

**Daily Scrum Meeting Minutes:**

Mon September 25, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 6:50 PM

End time: 7:00 PM

Leon Liang:

* What was done since the last scrum meeting?

Created user stories and chose epic

* What is planned to be done until the next scrum meeting?

Dev environment to be completely set up as well as being able to connect to the

database. Begin working on story #[1304](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/vip/cards/1304)

* What are the hurdles?

Database was depreciated but no other major hurdles

Andres Moser:

* What was done since the last scrum meeting?

Chose an epic to work on, created user stories for it, and selected a user story to work on(#1298).

* What is planned to be done until the next scrum meeting?

Think of Tasks for the user story, finish dev setup, and begin working on #1298.

* What are the hurdles?

Adam Levy:

* What was done since the last scrum meeting?
* Get access to all dev tools
* Get credentials for admin panel in vip.fiu.edu
* Clone v6.0 repository
* Become familiar with code base
* Setup development environment
* What is planned to be done until the next scrum meeting?
* Pull user story into sprint 2
* Send estimates to Dr. Sadjadi
* Begin development of user story
* What are the hurdles?
* Behind from hurricane
* Behind from switching teams

Dale Keith

* What was done since the last scrum meeting?
* Added additional stories to Mingle and asked for approval from Dr. Sadjadi.
* Local Dev environment is setup except for DB.
* What is planned to be done until the next scrum meeting?
* Begin work on story once approved.
* What are the hurdles?
* Code unfamiliarity.
* Some aspects of the story will require other stories to be completed.

Steve Hirabayashi

* What was done since the last scrum meeting?

Selected an epic to focus on (semester), created user stories, selected user story #1273 to work on

* What is planned to be done until the next scrum meeting?

Create the tasks needed to implement user story #1273, setup development environment

* What are the hurdles?

Need to coordinate with team to determine how we will modify the project and semester DB model

Tues September 26, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 6:50 PM

End time: 7:00 PM

Leon Liang:

* What was done since the last scrum meeting?

Local database set up

VIP github set up

Database schema changes with Steve Hirabayashi

* What is planned to be done until the next scrum meeting?

API set up for the the database schema

UI changes to project proposal

* What are the hurdles?

Setting up local database by grabbing database file with sftp causes error

Andres Moser:

* What was done since the last scrum meeting?
  + Set up local database
  + Searched code for instances to be updated from term to semester
* What is planned to be done until the next scrum meeting?
  + Check Semester Object in DB
  + Begin planning following task for my user story
* What are the hurdles?
  + No simple way to set DB

Adam Levy:

* What was done since the last scrum meeting?
  + Download and install MongoDb
  + Setup local db for development
  + Inspect current functionality
* What is planned to be done until the next scrum meeting?
  + Complete epic user story
  + Get approval of user story
* What are the hurdles?
  + Don't know about dev VMs

Dale Keith

* What was done since the last scrum meeting?
* Assigned story to work on
* What is planned to be done until the next scrum meeting?
* Continued working on the assigned story
* What are the hurdles?
* Setting up DB in local environment

Steve Hirabayashi

* What was done since the last scrum meeting?

Added API for accessing Terms Database

Inspected code for areas which need modification for implementing Terms

* What is planned to be done until the next scrum meeting?

Run tests on new Terms API and make further changes to API

* What are the hurdles?

Unfamiliarity with code

Wed September 27, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 6:50 PM

End time: 7:00 PM

Leon Liang:

* What was done since the last scrum meeting?

UI Drop down button has been made in the project proposal page

* What is planned to be done until the next scrum meeting?

By next meeting, I should have the drop down populated unless there are  
 database changes needed

* What are the hurdles?

Understanding angular.js and understanding what the functions do

Andres Moser:

* What was done since the last scrum meeting?

Set up local instance to connect to local database and finished having the

environment set up

* What is planned to be done until the next scrum meeting?

Have a better understanding of the code base to implement #1298

* What are the hurdles?

Familiarity with angular

Adam Levy:

* What was done since the last scrum meeting?
  + Modified user story for submission to @sadjadi
  + Continued with code familiarization
* What is planned to be done until the next scrum meeting?
  + Begin development of user story 1299
  + Final approval for user story
* What are the hurdles?
  + Google drive access
  + User story not approved
  + Lost power at home

Dale Keith

* What was done since the last scrum meeting?
* Continued setting up environment to work on my assigned story
* What is planned to be done until the next scrum meeting?
* Hopefully, the local DB will be set up on my computer and I can start implementing the story.
* What are the hurdles?
* Understanding Mongo DB

Steve Hirabayashi

* What was done since the last scrum meeting?

Continued work on Terms API, began testing of API

* What is planned to be done until the next scrum meeting?

Change Projects and Users to use the Terms API

* What are the hurdles?

Found an error trying to search and edit Terms by name in API

Waiting for Sadjadi’s approval of selected user stories

Thurs September 28, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 6:50 PM

End time: 7:00 PM

Leon Liang:

* What was done since the last scrum meeting?

Set up hot module reloadable for dev ops purposes.

Test projects end-point

* What is planned to be done until the next scrum meeting?

Fix hot-module reloadable and also set up correct api endpoint to grab previous   
 projects

* What are the hurdles?

Database issues with one of the api end points

Andres Moser:

* What was done since the last scrum meeting?

Better understanding of “terms” object in DB

Began understanding at code architecture

* What is planned to be done until the next scrum meeting?

Begin searching for and updating locations that ask for a semester to

default to the active semester.

* What are the hurdles?

None

Adam Levy:

* What was done since the last scrum meeting?
  + Added semester column to “Proposed Projects” page
  + Sent murmur to @sadjadi re: user story 1299 approval
  + Spoke with Dale re: Impediments
* What is planned to be done until the next scrum meeting?
  + Get GIT access
  + Get specifics about desired projects list with semester functionality
* What are the hurdles?
  + Cant push to repo--403 error (not authorized)

Dale Keith

* What was done since the last scrum meeting?

MongoDB is set up on my local machine

* What is planned to be done until the next scrum meeting?

Continue working on assigned story

* What are the hurdles?

None right now

Steve Hirabayashi

* What was done since the last scrum meeting?

Finished changing and verifying API

* What is planned to be done until the next scrum meeting?

Begin implementing user story #1176

* What are the hurdles?

None

Fri September 29, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 6:50 PM

End time: 7:00 PM

Leon Liang:

* What was done since the last scrum meeting?

Database fixed for getting previous projects

* What is planned to be done until the next scrum meeting?

Populate select drop downs

* What are the hurdles?

None for this meeting

Andres Moser:

* What was done since the last scrum meeting?

Plan finishing tasks for user story

* What is planned to be done until the next scrum meeting?

Finish working on user story #1298

* What are the hurdles?

Unfamiliarity with angular

Adam Levy:

* What was done since the last scrum meeting?
  + Began reviewing code for user story 1304
  + Discussed db structure with teammates
  + Reviewed user story with teammates
* What is planned to be done until the next scrum meeting?
  + Planned to get me GIT access
  + Work on User Story #1304
* What are the hurdles?
  + No GIT access

Dale Keith

* What was done since the last scrum meeting?

Continue working on assigned story

* What is planned to be done until the next scrum meeting?

Finish assigned user story for Monday’s review

* What are the hurdles?

Unfamiliarity with code base the deeper I get into it.

Steve Hirabayashi

* What was done since the last scrum meeting?

Began implementing user story #1176

* What is planned to be done until the next scrum meeting?

Finish implementing user story #1176 and begin implementing

User story #1300

* What are the hurdles?

Unfamiliarity with application’s front end

## (Sprint 3)

**Daily Scrum Meeting Minutes:**

Mon October 2, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 6:50 PM

End time: 7:00 PM

Leon Liang:

* What was done since the last scrum meeting?
* Finished user story 1305, created and picked up new user story
* What is planned to be done until the next scrum meeting?
* Initial research and UI design
* What are the hurdles?
* No Hurdles

Andres Moser:

* What was done since the last scrum meeting?
* Had Sprint Review/Retro/Planning
* What is planned to be done until the next scrum meeting?
* Continue working on User Story #1298
* What are the hurdles?

Dale Keith:

* What was done since the last scrum meeting?
* Completed and Demoed Story #1301
* What is planned to be done until the next scrum meeting?
* Create a new user story for Sprint 3 and gain approval for it
* What are the hurdles?
* Deciding which areas of the semester functionality are in need of immediate development

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Finished and created demo for User story #1176, Create user story #1313
* What is planned to be done until the next scrum meeting?
* Begin working on user story #1300
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
* Sent email to L per Dr. Sadjadi’s suggestion re: VIP github access
* Meeting with Dale re: New user stories
* What is planned to be done until the next scrum meeting?
* Create and send new proposed user story
* What are the hurdles?
* User story #1304 has dependency on other user stories
* Cant push to github

Tue October 3, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 6:50 PM

End time: 7:00 PM

Leon Liang:

* What was done since the last scrum meeting?
* UI designs finish and separating parts with Steve to avoid git merge conflicts
* What is planned to be done until the next scrum meeting?
* Begin UI implementations
* What are the hurdles?
* None

Andres Moser:

* What was done since the last scrum meeting?
* Added SetCurrent Semester Section to admin page and updated Term Schema
* What is planned to be done until the next scrum meeting?
* Implement backend to Open/Close
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Still trying to find a semester-related story to work on this sprint
* What is planned to be done until the next scrum meeting?
* Re-watch previous version shortcomings video and create a new story for this sprint.
* What are the hurdles?
* Deciding which areas of the semester functionality are in need of immediate development

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Finished planning required tasks needed for user stories #1300, #1313
* Began working on Task #1316: Add Edit Feature

to allow changes to a User in Admin Panel

* What is planned to be done until the next scrum meeting?
* Continue working on Task #1316
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
* Sent Dr. Sadjadi new proposed user story
* Began working on proposed user story
* Tested live API endpoints
* Studied routing for api backend
* What is planned to be done until the next scrum meeting?
* Begin development of user story #1315
* Get approval for #1315
* What are the hurdles?
* Can’t push to github
* No approval for 1315

Wed October 4, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 6:50 PM

End time: 7:00 PM

Leon Liang:

* What was done since the last scrum meeting?

UI Implemented, as well as separating table from tabs

* What is planned to be done until the next scrum meeting?

UI Routing still needs to be done, hiding and unhiding components

* What are the hurdles?

Thinking about whether to route to new page or refresh component in a pseudo react   
 way

Andres Moser:

* What was done since the last scrum meeting?
* Worked on changes due to updated schema
* What is planned to be done until the next scrum meeting?
* Set it so only one semester can be current semester
* What are the hurdles?
* Learning interaction between nodejs and mongodb

Dale Keith:

* What was done since the last scrum meeting?
* Still trying to find a semester-related story to work on this sprint
* What is planned to be done until the next scrum meeting?
* Ask Adam about working together on story #1315
* What are the hurdles?
* Still looking for a story

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Continued working on Task #1316: Add Edit Feature to allow changes

to a User in Admin Panel

* What is planned to be done until the next scrum meeting?

Continue working on Task #1316

* What are the hurdles?

None

Adam Levy:

* What was done since the last scrum meeting?
  + Continue development on #1315
* What is planned to be done until the next scrum meeting?
  + Get approval for #1315
* What are the hurdles?
  + Cant push to github.
  + User story not approved.

Thurs October 5, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 6:50 PM

End time: 7:00 PM

Leon Liang:

* What was done since the last scrum meeting?

Routing of tabs have been completed

* What is planned to be done until the next scrum meeting?

Ability to route back to admin home

* What are the hurdles?

Angular controller and routing issues

Andres Moser:

* What was done since the last scrum meeting?
* Updated functions to use the new terms schema
* What is planned to be done until the next scrum meeting?
* Work on front end for Current Semester Section
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Still attempting to find a story.
* What is planned to be done until the next scrum meeting?
* Speak with Dr. Ortega regarding work for this sprint
* What are the hurdles?
* Still looking for a story

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Continued working on Task #1316: Add Edit Feature to allow changes

to a User in Admin Panel, Began working on task #1318: Remodel the UI for displaying users in the admin panel

* What is planned to be done until the next scrum meeting?

Continue working on Task #1316, Finish working on Task #1318

* What are the hurdles?

None

Adam Levy:

* What was done since the last scrum meeting?
  + Work on Task #1320
* What is planned to be done until the next scrum meeting?
  + Complete #1320
* What are the hurdles?
  + Cant push to github

Fri October 6, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 6:50 PM

End time: 7:00 PM

Leon Liang:

* What was done since the last scrum meeting?

Routing back to admin main maintenance page was completed

* What is planned to be done until the next scrum meeting?

Think about ui changes of semester

* What are the hurdles?

No hurdles

Andres Moser:

* What was done since the last scrum meeting?
* Finished Current Semester UI section
* What is planned to be done until the next scrum meeting?
* Update route changes due to schema changes
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* After speaking to Ortega and Sadjadi, I have decided to work on story #1315 with Adam
* What is planned to be done until the next scrum meeting?
* Continue to work on story #1315
* What are the hurdles?
* Figuring out initial design with the stated requirements.

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Continued working on Task #1316: Add Edit Feature to allow changes

to a User in Admin Panel, Finished working on task #1318: Remodel the UI for displaying users in the admin panel, except for one feature.

* What is planned to be done until the next scrum meeting?

Finish working on Task #1316

* What are the hurdles?

Having trouble adding a module for a pagination feature to the application

Adam Levy:

* What was done since the last scrum meeting?
  + Continue work on #1320
* What is planned to be done until the next scrum meeting?
  + Finish #1320
* What are the hurdles?
* Cant push to github.
  + Need Term table to have year and semester name.

Mon October 9, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Added tables into their respective tabs

* What is planned to be done until the next scrum meeting?

Search unconfirmed user through searchbox and takeover steve’s pagination

* What are the hurdles?

Importing modules problem, creating a lot of delays

Andres Moser:

* What was done since the last scrum meeting?
* Finished updating the editTerm service
* What is planned to be done until the next scrum meeting?
* On Semester Maintenance page, show the Current Semester
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Still working on story #1315
* What is planned to be done until the next scrum meeting?
* Get initial design approval for story #1315
* What are the hurdles?
* None right now

Steve Hirabayashi:

* What was done since the last scrum meeting?

Began working on task #1317 Add Edit Feature to allow changes to a Project in Admin Panel

* What is planned to be done until the next scrum meeting?

Continue working on task #1317 Add Edit Feature to allow changes to a Project in Admin Panel. Begin attempting to run tests on User Story #1300

* What are the hurdles?

Having trouble adding dependency modules

Unfamiliarity with Selenium

Adam Levy:

* What was done since the last scrum meeting?
  + Testing github api endpoints
  + Researching github public api.
  + Working on 1320 and 1320
* What is planned to be done until the next scrum meeting?
  + Complete 1320
* What are the hurdles?
  + Term table doesn’t support queries

Tuesday October 10, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Begin working on implementing paginations

* What is planned to be done until the next scrum meeting?

Finish pagination for one of the tables

* What are the hurdles?

Importing new modules still seems to be troublesome

Andres Moser:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Dale Keith:

* What was done since the last scrum meeting?
* Got initial design approval for story #1315
* What is planned to be done until the next scrum meeting?
* Continue working on story #1315
* What are the hurdles?
* DB schema might need to be changed for previous term names

Steve Hirabayashi:

* What was done since the last scrum meeting?

Continue working on task #1317 Add Edit Feature to allow changes to a Project in Admin Panel

* What is planned to be done until the next scrum meeting?

Finish working on task #1317

* What are the hurdles?

None

Adam Levy:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Wednesday October 11, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Finished pagination implementation on user tables

* What is planned to be done until the next scrum meeting?

Finish pagination for projects table

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Dale Keith:

* What was done since the last scrum meeting?
* Worked on story #1315
* What is planned to be done until the next scrum meeting?
* Alert team about expiring SSL certificate
* Continue working on story #1315
* What are the hurdles?
* None right now.

Steve Hirabayashi:

* What was done since the last scrum meeting?

Finish working on task #1317

* What is planned to be done until the next scrum meeting?

Begin and Finish Working on task #1319

* What are the hurdles?

Will have to update code based on changes made to Semester model and API

Adam Levy:

* What was done since the last scrum meeting?
  + Refactored VIPProjectsCtrl
  + Added dropdown for semester selection on Projects page
  + Wrote function for auto generating and incrementing years for semester selection
* What is planned to be done until the next scrum meeting?
  + Finish semester-based search
  + Finish ui elements for search
* What are the hurdles?
  + Cant push to github

Thursday, October 12, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Finished pagination for projects table

* What is planned to be done until the next scrum meeting?

Work on merge conflicts from steve’s branch

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* Working on forcing single Semester to be active at a time
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Worked on story #1315
* What is planned to be done until the next scrum meeting?
* Continue working on story #1315
* What are the hurdles?
* None right now

Steve Hirabayashi:

* What was done since the last scrum meeting?

Finished working on task #1319

* What is planned to be done until the next scrum meeting?

Begin to attempt testing on user story #1300

* What are the hurdles?
* Will have to update code based on changes made to Semester model and API
* Have to familiarize myself with Selenium

Adam Levy:

* What was done since the last scrum meeting?
  + Finish #1315 filters
* What is planned to be done until the next scrum meeting?
  + Begin github integration if cleared during meeting
* What are the hurdles?
  + None.

Friday, October 13, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Done with merge conflicts, successfully up to date on develop branch

* What is planned to be done until the next scrum meeting?

Pick new user stories

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Finished Setting Current Semester
* What is planned to be done until the next scrum meeting?
* Prepare for Review/Retrospective/Planning
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Worked on completing my portion of story 1315
* Organized date to complete Let’s Encrypt issue with a little help from Jose
* What is planned to be done until the next scrum meeting?
* Complete my portion of story 1315 and attempt to merge with Adam’s portion
* Renew Let’s Encrypt SSL certificate
* What are the hurdles?
* None right now

Steve Hirabayashi:

* What was done since the last scrum meeting?

Begin to attempt testing on user story #1300

* What is planned to be done until the next scrum meeting?

Be able to execute some testing on user stories #1300 and #1313

* What are the hurdles?
* Still familiarizing myself with Selenium

Adam Levy:

* What was done since the last scrum meeting?
  + Review finalizing feature with Dale Keith
  + Continue researching github public API
* What is planned to be done until the next scrum meeting?
  + Implement github info feature
* What are the hurdles?
  + None

## (Sprint 4)

Mon, October 16, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Picked user story 1332 and done documentations for previous stories

* What is planned to be done until the next scrum meeting?

Analyse problems and solutions and wait for approval from the PM

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Had Sprint 3 Review, Retrospective. Sprint 4 Planning
* What is planned to be done until the next scrum meeting?
* Continue working on User Story #1298 with new changes
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Multiple YouTube videos can now be added on to an individual project
* The remainder of my portions of story #1315 will be pushed to Sprint 4
* What is planned to be done until the next scrum meeting?
* Create 3 stories for this sprint as discussed during review meeting and have them approved
* What are the hurdles?
* None

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Had Sprint Review, Planned for Sprint 4 with user story #1328: Update user and project updating features
* What is planned to be done until the next scrum meeting?
* Create tasks for user story #1328 and begin one of them
* What are the hurdles?
* Need to figure out where the errors updating users and projects originate from

Adam Levy:

* What was done since the last scrum meeting?
  + Sprint review for Sprint #3
  + Planned for Sprint 4
  + New role for Sprint 4 - testing other user stories
* What is planned to be done until the next scrum meeting?
  + Test completed user stories from Sprint 2
* What are the hurdles?
  + User stories marked done not pushed to develop branch

Tuesday October 17, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Stories have been approved, waiting upon Adam’s review

* What is planned to be done until the next scrum meeting?

Fix bugs from previous stories and reconfirm with Adam on the current stories

* What are the hurdles?

none

Andres Moser:

* What was done since the last scrum meeting?
* Began working on default values for dropdown
* What is planned to be done until the next scrum meeting?
* Task #1340
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Got all three stories approved by Sadjadi.Waiting for Adam to review, as he must look over all stories from now on.
* What is planned to be done until the next scrum meeting?
* Begin working on Story #1329 or whatever story Adman prioritizes first.
* What are the hurdles?
* None

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Began and completed Task #1333
* What is planned to be done until the next scrum meeting?
* Begin Task #1334
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Reviewed US 1301
  + Reviewed US 1176
  + Attempted review of US 1299, 1305
* What is planned to be done until the next scrum meeting?
  + Get group to push and merge code so it can be tested
* What are the hurdles?
  + User stories not pushed and/or merged

Wednesday October 18, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Search functionality is done for the inbox page

* What is planned to be done until the next scrum meeting?

Implement search functionality for reviewing student applications

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Task #1340, not finished
* What is planned to be done until the next scrum meeting?
* Look more into Task #1340
* What are the hurdles?
* Dropdown in Project Proposal is not set up the same way as Semester Maintenance

Dale Keith:

* What was done since the last scrum meeting?
* Still waiting on Adam’s review for #1329, #1330, and #1331
* What is planned to be done until the next scrum meeting?
* Begin working on Story #1329 or whatever story Adman prioritizes first.
* What are the hurdles?
* None

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Began Task #1334
* What is planned to be done until the next scrum meeting?
* Continue working on Task #1334
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Reviewed US-1300
  + Reviewed US-1313
  + Reviewed US-1314
  + Reviewed US-1322
* What is planned to be done until the next scrum meeting?
  + Introduce new user story for including newly registered users in admin
* What are the hurdles?
  + Nobody has taken responsibility for dev server.

Thursday October 19, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Search application for student review has been completed

* What is planned to be done until the next scrum meeting?

Implement some additional filter parameters to the search

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Looked into Task #1339, Multiple Current Semesters
* What is planned to be done until the next scrum meeting?
* See if Multiple Current Semesters makes sense with current implementation
* What are the hurdles?
* Current adminController architecture

Dale Keith:

* What was done since the last scrum meeting?
* Gained approval from Adam for Story 1329
* What is planned to be done until the next scrum meeting?
* Continued working on Story 1329
* Continue communicating with Jose to fix SSL
* What are the hurdles?
* None right now

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Continued working on Task #1334, Began Task #1337
* What is planned to be done until the next scrum meeting?
* Finish working on Task #1334, Continue working on Task #1337, Begin working on Task #1335
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Review site for uniformity
* What is planned to be done until the next scrum meeting?
  + Continue review of user stories for completeness
* What are the hurdles?
  + None.

Friday October 20, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Make searchable dropdown for all input fields

* What is planned to be done until the next scrum meeting?

Current story was completed earlier than expected, will be looking for new user stories

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Started working on Task #1338
* What is planned to be done until the next scrum meeting?
* Look into SweetAlerts
* What are the hurdles?
* Not sure if SweetAlerts allows customization needed

Dale Keith:

* What was done since the last scrum meeting?
* Worked on Story 1329
* What is planned to be done until the next scrum meeting?
* Continued working on Story 1329
* What are the hurdles?
* None

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Finished working on Task #1334, Continued working on Task #1337
* What is planned to be done until the next scrum meeting?
* Begin working on Task #1335, Run testing on Tasks #1334, 1337
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Review site for future user stories.
  + Identified obsolete functionality with reviewing student applications.
  + Review backlog.
* What is planned to be done until the next scrum meeting?
  + Groom backlog.
  + Continue testing.
* What are the hurdles?
  + None.

Monday October 23, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Decide on user story #1343

* What is planned to be done until the next scrum meeting?

Get requirements and communicate with steve regarding changes needs to be done

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Dale Keith:

* What was done since the last scrum meeting?
* Demoed Story 1329 to Sadjadi, as it is mostly complete.
* Tried to fix/renew the SSL again
* What is planned to be done until the next scrum meeting?
* Make changes to Story 1329 as discussed in the checkpoint meeting today.
* At Sadjadi’s request, Story 1330 and 1331 will probably be delayed until next sprint
* This means I can spend more time with 1329 and the additional requirements.
* Continue to renew the ssl using new information from Jose.
* What are the hurdles?
* Unfamiliar with Let’s Encrypt SSL

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Formulate User Story #1345 and #1346 and plan out Tasks required to complete both user stories
* What is planned to be done until the next scrum meeting?
* Begin Working on Task #1347
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Discuss and review new user stories.
  + Remove or discussed impediments with team.
* What is planned to be done until the next scrum meeting?
  + Approve or reject new user stories.
* What are the hurdles?
  + None.

Tuesday October 24, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Fixed notification bugs and also SSL bugs

* What is planned to be done until the next scrum meeting?

Begin first phrase of consolidating the student projects page with admin panel

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Dale Keith:

* What was done since the last scrum meeting?
* SSL is renewed on Dev and Production site
* What is planned to be done until the next scrum meeting?
* Continue working on User Story 1329
* Added requested thumbnails when videos are removed
* What are the hurdles?
* None right now

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Began Working on Task #1347
* What is planned to be done until the next scrum meeting?
* Finish Working on Task #1347, Begin working on Task #1348
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Discuss and review new user stories.
  + Remove or discussed impediments with team.
* What is planned to be done until the next scrum meeting?
  + Approve or reject new user stories.
* What are the hurdles?
  + None.

Wednesday October 25, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Reroute the notification to the admin panels

* What is planned to be done until the next scrum meeting?

Try to implement approving user for projects into the admin panels

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Dale Keith:

* What was done since the last scrum meeting?
* Investigating why the dev website is no longer showing as secure after merge
* What is planned to be done until the next scrum meeting?
* Continue looking at the dev site
* What are the hurdles?
* Unfamiliarity with server security

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Finished Working on Task #1347, Began working on Task #1348
* What is planned to be done until the next scrum meeting?
* Continue working on Task #1348
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Discuss and review new user stories.
  + Remove or discussed impediments with team.
* What is planned to be done until the next scrum meeting?
  + Approve or reject new user stories.
* What are the hurdles?
  + None.

Thursday October 26, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Created approve buttons for process

* What is planned to be done until the next scrum meeting?

Add functionality to approve

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Dale Keith:

* What was done since the last scrum meeting?
* Continued working on User Story 1329
* Continued working on the dev website
* What is planned to be done until the next scrum meeting?
* Continue working on User Story 1329
* What are the hurdles?
* Still struggling with dev server

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Continued working on Task #1348
* What is planned to be done until the next scrum meeting?
* Finish working on Task #1348, Begin Working on Task #1349
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Review product backlog
* What is planned to be done until the next scrum meeting?
  + Groom product backlog
* What are the hurdles?
  + Waiting on finished user stories

Friday October 27, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Functionality added to the approve button

* What is planned to be done until the next scrum meeting?

Database changes for the approve process to work

* What are the hurdles?

none

Andres Moser:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Dale Keith:

* What was done since the last scrum meeting?
* Continued working on User Story 1329
* Continued investigating the issues with the dev website
* What is planned to be done until the next scrum meeting?
* Finish User Story 1329 and prepare for Monday’s demo
* Finish fixing the dev website
* What are the hurdles?
* Dev server issues and server config unfamiliarity

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Finished working on Task #1348, Finished Working on Task #1349, Finished working on task #1350
* What is planned to be done until the next scrum meeting?
* Complete testing & documentation of both User stories #1328, 1346
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Review product backlog
* What is planned to be done until the next scrum meeting?
  + Groom product backlog
* What are the hurdles?
  + No completed user stories to review

## (Sprint 5)

Monday October 30, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Database changes complete

* What is planned to be done until the next scrum meeting?

Testing and removing page as well as adding new page functionality

* What are the hurdles?

none

Andres Moser:

* What was done since the last scrum meeting?
* Set up User Story #1302
* What is planned to be done until the next scrum meeting?
* Begin working on User Story #1302
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Completed and demoed story #1329
* Made minor changes to satisfy feedback given during demo
* What is planned to be done until the next scrum meeting?
* Proposed Story #1331 and #1351
* 1351 to be completed first
* What are the hurdles?
* Dev site is still having challenges

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Planned Tasks for User stories #1346, #1352, Began and finished working on Task #1353
* What is planned to be done until the next scrum meeting?
* Begin and finish working on Task #1354
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Planned tasks for #1355
  + Reviewed code for SPWS API
* What is planned to be done until the next scrum meeting?
  + Begin writing 1355
* What are the hurdles?
* None.

Tuesday October 31, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Change approving routing of student to admin panel

* What is planned to be done until the next scrum meeting?

Add approval button depending on the status

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Began creating Front-End for Add New Semester and Delete Semester
* What is planned to be done until the next scrum meeting?
* Finish Creating Front-End for Story
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Got approval for stories #1331 and #1351
* What is planned to be done until the next scrum meeting?
* Continue to troubleshoot the dev site
* Begin working on Story #1351
* What are the hurdles?
* Dev site is still having challenges, even after reconfiguration
* Will contact Jose for advice

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Began and finished working on Task #1354
* What is planned to be done until the next scrum meeting?
* Begin working on Task #1344
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Reviewed SPWS code to get understanding of API
* What is planned to be done until the next scrum meeting?
  + Begin writing 1355
* What are the hurdles?
  + None

Wednesday, November 1, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Andres Moser:

* What was done since the last scrum meeting?
* Set up angular date picker module
* What is planned to be done until the next scrum meeting?
* Set form for creating semester
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Worked on story #1351
* What is planned to be done until the next scrum meeting?
* Continue working on Story #1351
* What are the hurdles?
* Dev site - no response from Jose

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Began working on Task #1344
* What is planned to be done until the next scrum meeting?
* Continue working on Task #1344, figure out how to configure xlsx module
* What are the hurdles?
* Having trouble adding an angular module dependency for Task #1344

Adam Levy:

* What was done since the last scrum meeting?
  + Review MJ application to determine needed functionality
  + Review MJ code to see how it makes use of the API calls
* What is planned to be done until the next scrum meeting?
  + Design new routed for MJ and others to use.
* What are the hurdles?
  + Token authentication knowledge

Thursday November 2, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Storing database changes due to approval from admin panel

* What is planned to be done until the next scrum meeting?

Rerouting to be reroute to a specific admin tab

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Collect form information for creating new semester
* What is planned to be done until the next scrum meeting?
* Create route to add new semester
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Story #1351 work continued
* What is planned to be done until the next scrum meeting?
* Continue working on Story #1351
* What are the hurdles?
* Dev site

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Continued working on Task #1344, still figuring out how to configure xlsx module
* What is planned to be done until the next scrum meeting?
* Continue working on Task #1344, figure out how to configure xlsx module
* What are the hurdles?
* Having trouble adding an angular module dependency for Task #1344

Adam Levy:

* What was done since the last scrum meeting?
  + Discovered that MJ has its own API that calls the SPWS API.
  + Found SPWS API code.
* What is planned to be done until the next scrum meeting?
  + Create new routes for MJ and others
* What are the hurdles?
  + VIP not setup for Token authentication.

Friday November 3, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

piApproval for all student that login with fiu.edu

* What is planned to be done until the next scrum meeting?

Routing to route to specific admin tab

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Finish route to create new semester
* What is planned to be done until the next scrum meeting?
* Start route to delete semesters
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Continued working on Story #1351
* What is planned to be done until the next scrum meeting?
* Complete most of, (or all) of Story #1351 for Monday Checkpoint
* What are the hurdles?
* Dev site

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Continued working on Task #1344, figured out how to deal with xlsx parsing
* What is planned to be done until the next scrum meeting?
* Finish working on Task #1344
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Learned about JSON Web Tokens
  + Created Routes for MJ.
* What is planned to be done until the next scrum meeting?
  + Learn what routed MJ needs
* What are the hurdles?
  + Don’t know exactly what MJ needs from our API

Monday November 6, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Standardize tables in faculty approval

* What is planned to be done until the next scrum meeting?

Fix toggle functionality for pi/co-pi

* What are the hurdles?

none

Andres Moser:

* What was done since the last scrum meeting?
* Continue to work on route for delete semester
* What is planned to be done until the next scrum meeting?
* Work on changes mentioned at meeting
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Finished Story #1351, will make minor changes based on feedback
* Started working on story #1331
* Dev site fixed
* What is planned to be done until the next scrum meeting?
* Continue working on Story #1331
* Adapt Story #1331 to new requirements given at checkpoint today.
* What are the hurdles?
* None right now

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Finished working on Task #1344, Started and finished working on Task #1359
* What is planned to be done until the next scrum meeting?
* Begin working on Task #1357
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Implemented bearer token security strategy for API routed for MJ
  + Fixed routes
* What is planned to be done until the next scrum meeting?
  + Implement return information
* What are the hurdles?
* None.

Tuesday November 7, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Work on toggle button for admin maintenance

* What is planned to be done until the next scrum meeting?

Remove input boxes from the faculty approval

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Testing on Story 1302
* What is planned to be done until the next scrum meeting?
* Begin working on User Story 1360
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Continued working on Story 1331
* What is planned to be done until the next scrum meeting?
* Finish most of Story 1331
* What are the hurdles?
* None

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Resumed working on Task #1357
* What is planned to be done until the next scrum meeting?
* Continue working on Task #1357
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Met with Shahina to collaborate on on MJ
  + Took out bearer token strategy per Dr. S request
* What is planned to be done until the next scrum meeting?
  + Continue implementation
* What are the hurdles?
  + Need to collaborate with MJ group

Wednesday, November 8, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Remove input boxes from the faculty approval page

* What is planned to be done until the next scrum meeting?

Filtering on faculty approval to only show projects relevant to user

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Create Front End for Default Semester selection
* What is planned to be done until the next scrum meeting?
* Beginning working on User Schema, route updates
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Completed minor changes to Story 1351 and waiting for owner approval
* Completed most of Story 1331
* What is planned to be done until the next scrum meeting?
* Test Story 1331
* What are the hurdles?

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Finished working on Task #1357
* What is planned to be done until the next scrum meeting?
* Begin working on Task #1358
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Continue #1356
* What is planned to be done until the next scrum meeting?
  + Meet with MJ group member
* What are the hurdles?
  + None.

Thursday November 9, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Worked on faculty approval page for filtering

* What is planned to be done until the next scrum meeting?

Continue/finish faculty approval

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* User Schema updated
* What is planned to be done until the next scrum meeting?
* Routes and Middleware for Default Semester implemented
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Received approval for minor Story 1351 changes
* Began testing Story 1331
* What is planned to be done until the next scrum meeting?
* Finish testing story 1331
* Push Story 1351 to develop branch and merge
* What are the hurdles?
* Fix link issue with Story 1331 discovered during testing

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Began working on Task #1358
* What is planned to be done until the next scrum meeting?
* Finished working on Task #1358
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Met with Shahina from MJ
  + Collaborated on #1356
* What is planned to be done until the next scrum meeting?
  + Completion of #1356
* What are the hurdles?
  + None

## 

## 

## (Sprint 6)

Monday November 13, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Finished faculty approval

* What is planned to be done until the next scrum meeting?

Begin working on sorting headers

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Finished #1302 #1360 and Demoed
* Proposed and received approval for User Story #1371
* What is planned to be done until the next scrum meeting?
* Beginning implementing changes that were mentioned during meeting
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Completed and demoed Story #1351 and #1331
* Proposed and received approval for Story #1364
* Will spend some time this sprint working on VIP Paper
* What is planned to be done until the next scrum meeting?
* Work on deploying a new version of code to the dev server with rest of team.
* What are the hurdles?
* None right now

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Demoed user stories for Sprint 5 (User Stories #1346, User Stories #1352)
* Proposed and received approval for User Stories #1362, #1365
* Created tasks for User Stories #1362, #1365
* What is planned to be done until the next scrum meeting?
* Begin task #1366
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Continued work on 1356
* What is planned to be done until the next scrum meeting?
  + Try to finish up with 1356
* What are the hurdles?
* Learning Promises

Tuesday November 14, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Sorting header done for review student tables

* What is planned to be done until the next scrum meeting?

Sorting header done for the admin panels

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Implemented list pagination for semesters
* What is planned to be done until the next scrum meeting?
* Alter manage functions to work with new format
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Began working on Story 1364
* Began preparations to push to vip-dev server with rest of the team
* What is planned to be done until the next scrum meeting?
* Continue working on Story 1364
* What are the hurdles?
* None

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Began task #1366
* What is planned to be done until the next scrum meeting?
* Continue working on task #1366
* What are the hurdles?
* Need Bugfixes made for User story #1356 before I can begin working on US #1365

Adam Levy:

* What was done since the last scrum meeting?
  + Met and asked team about joins in Mongo
* What is planned to be done until the next scrum meeting?
  + Learn Promises in JS as suggested by teammates
* What are the hurdles?
* Getting correct data from DB

Wednesday November 15, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Sorting header done for the admin panel’s review student

* What is planned to be done until the next scrum meeting?

Sort header done for admin panel’s approve projects

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Worked on Default and Delete buttons
* What is planned to be done until the next scrum meeting?
* Add and Edit semester
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Worked on Story 1364
* What is planned to be done until the next scrum meeting?
* Continue working on Story 1364
* Put new code on the vip-dev server
* What are the hurdles?
* None

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Finished working on task #1366
* What is planned to be done until the next scrum meeting?
* Begin working on task #1367
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Continued 1356
* What is planned to be done until the next scrum meeting?
  + Finish 1356
* What are the hurdles?
* Dont know what data to query
* Dont know what courses will be in DB

Thursday November 16, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Continue working on admin panel’s approve projects

* What is planned to be done until the next scrum meeting?

Work on table column sort icons

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Finished adapting Add and Edit to new UI
* What is planned to be done until the next scrum meeting?
* Add Filters and Sort for columns
* What are the hurdles?
* Temp variables persisting between Add and Edit fields

Dale Keith:

* What was done since the last scrum meeting?
* Continued working on Story 1364
* What is planned to be done until the next scrum meeting?
* Figure out why new MongoDB won’t work on the Dev Server
* What are the hurdles?
* See above

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Began working on task #1367
* What is planned to be done until the next scrum meeting?
* Continue working on task #1367
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Finished 1356
  + Create new user stories for bugs in 1356
* What is planned to be done until the next scrum meeting?
  + Start bug fixes
* What are the hurdles?
* Dont know what data is in DB

Friday, November 17, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Sort header icons done for faculty review students

* What is planned to be done until the next scrum meeting?

Sort header icons for admin panel’s review students

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Finish Column search and sort
* What is planned to be done until the next scrum meeting?
* Begin working on #1371
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Troubleshooted MongoDB for the dev server
* Worked on VIP Paper structure
* What is planned to be done until the next scrum meeting?
* Continue ensuring the dev server is working properly with rest of team
* Finish Story 1364
* What are the hurdles?
* None

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Finished working on task #1367
* What is planned to be done until the next scrum meeting?
* Run tests on tasks #1366, 1367
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
  + Began bug fix for project ID
* What is planned to be done until the next scrum meeting?
  + Finish bug fix
* What are the hurdles?
* Still dont know what data to query

Monday November 20, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Sort header icons for admin panel’s review students

* What is planned to be done until the next scrum meeting?

Sort header icons for admin panel’s review students

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Add UI elements for email when adding a semester
* What is planned to be done until the next scrum meeting?
* Begin work on middleware
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Completed most of Story 1364 and demoed progress to product owner
* What is planned to be done until the next scrum meeting?
* Continue testing Story 1364
* Complete final portions of 1364 based on product owner feedback
* Work on VIP Paper/ Usability Testing
* What are the hurdles?
* None

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Revised work for User Story #1362 from checkpoint review, begin working on task #1370
* What is planned to be done until the next scrum meeting?
* Continue working on task #1370
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Tuesday November 21, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Sort header icons for admin panel’s review students finished

* What is planned to be done until the next scrum meeting?

Sort for admin panel’s approve projects

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Finish working on middleware
* What is planned to be done until the next scrum meeting?
* Fix email issue that slows the site
* What are the hurdles?
* No response being received after email is sent

Dale Keith:

* What was done since the last scrum meeting?
* Tested Story 1364, found a few issues
* What is planned to be done until the next scrum meeting?
* Fix issues found with Story 1364
* Complete final testing and pieces of Story 1364
* Work on VIP Paper/Usability Testing
* What are the hurdles?
* None

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Finished working on task #1370
* What is planned to be done until the next scrum meeting?
* Run tests on revised User Story #1362
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Wednesday November 22, 2017

Attendees: Leon Liang, Andres Moser, Adam Levy, Dale Keith, Steve Hirabayashi

Start time: 9:00 PM

End time: 9:10 PM

Leon Liang:

* What was done since the last scrum meeting?

Sort for admin panel’s approve projects

* What is planned to be done until the next scrum meeting?

Sort for admin panel’s approve projects icon changes

* What are the hurdles?

None

Andres Moser:

* What was done since the last scrum meeting?
* Fixed email response issue
* What is planned to be done until the next scrum meeting?
* Demo stories on Monday
* What are the hurdles?
* None

Dale Keith:

* What was done since the last scrum meeting?
* Completed and pushed Story 1364
* What is planned to be done until the next scrum meeting?
* This is the final daily scrum meeting of the semester
* Demo of Story 1364 to product owner on Monday
* Work on VIP Paper/Usability Testing
* Finish all remaining feature documents
* Push new code to vip-dev server with rest of team
* What are the hurdles?
* None

Steve Hirabayashi:

* What was done since the last scrum meeting?
* Finished running tests on revised User Story #1362
* What is planned to be done until the next scrum meeting?
* Create demo for User Stories #1362, #1365
* Set up dev environment
* Work on Poster, showcase presentation, and remaining documentation
* What are the hurdles?
* None

Adam Levy:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?