**Sprint Planning Meeting Minutes:**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After discussion, the velocity of the team were estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story <Enter the number and title of the user story>

The team members indicated their willingness to work on the following user stories.

* <Enter Team Member Name>
* User Story <Enter the number and title of the user story>
* ...

## Sprint 2

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy

Start time:9/25/17, 4:00 pm

End time: 9/25/17 5:00 pm

After discussion, the velocity of the team were estimated to be 80

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #1298 Set Active Semester
* User Story #1305 Re-propose projects from previous semester
* User Story [#1176](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/vip/cards/1176) Search users and projects based on semester in the admin panel
* User Story #1299 Manage proposed projects
* User Story #1301 Notify members if a project is deactivated

The team members indicated their willingness to work on the following user stories.

* Andres Moser
* User Story #1298 Set Active Semester
* Leon Liang
  + User Story #1305 Re-propose projects from previous semester
* Steve Hirabayashi
  + User Story [#1176](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/vip/cards/1176) Search users and projects based on semester in the admin panel
* Dale Keith
  + User Story #1301 Notify members if a project is deactivated
* Adam Levy
  + User Story #1299 Manage proposed projects

## Sprint 3

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy

Start time: 10/2/2017, 4:00 pm

End time: 10/2/2017, 5:00 pm

After discussion, the velocity of the team were estimated to be 160

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story [#1300](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/vip/cards/1300) Manage Users in Admin Panel
* User Story [#1313](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/vip/cards/1313) Manage Projects in Admin Panel
* User story #1322 Paginating Tables
* User Story #1314 Create admin panel tabs
* User Story #1315 View Past Projects
* User Story #1298 Set Active Semester

The team members indicated their willingness to work on the following user stories.

* Steve Hirabayashi
* User Story [#1300](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/vip/cards/1300) Manage Users in Admin Panel
* User Story [#1313](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/vip/cards/1313) Manage Projects in Admin Panel

Leon Liang

* User story #1322
* User story #1314

Adam Levy and Dale Keith

* User story #1315 View Past Projects

Andres Moser

* User Story #1298 Set Active Semester

## Sprint 4

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy

Start time: 10/2/2017, 9:10 pm

End time: 10/2/2017, 9:20 pm

After discussion, the velocity of the team were estimated to be 160

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #1328 Update user and project updating features
* User Story #1329 Add infinitely many YouTube videos to a project
* User Story #1330 GitHub Statistics for each project
* User Story #1331 Document/Deliverable Uploads on Projects
* User Story #1332 Search functionality for messages inbox

The team members indicated their willingness to work on the following user stories.

* Steve Hirabayashi
* User Story #1328 Update user and project updating features
* Dale Keith
* User Story #1329 Add infinitely many YouTube videos to a project
* User Story #1330 GitHub Statistics for each project
* User Story #1331 Document/Deliverable Uploads on Projects
* Leon Liang
  + User Story #1332 Search functionality for messages inbox

## 

## 

## 

## 

## Sprint 5

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy

Start time: 10/30/2017, 4:10 pm

End time: 10/30/2017, 4:30 pm

After discussion, the velocity of the team were estimated to be 160

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #1343 - Remove and Converge Obsolete Pages
* User Story #1351 - Redesign Project Cards to show more information
* User Story #1331 - Add General Attachments to Projects
* User Story #1302 - Add New Semesters
* User Story [#1346](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/vip/cards/1346) - Synchronize Users Database with Panthersoft Data
* User Story #1355 - Connect Mobile Judge to VIP Website

The team members indicated their willingness to work on the following user stories.

* Steve Hirabayashi
  + User Story [#1346](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/vip/cards/1346) - Synchronize Users Database with Panthersoft Data
* Dale Keith
* User Story #1351 - Redesign Project Cards to show more information
* User Story #1331 - Add General Attachments to Projects
* Leon Liang
  + User Story #1343 - Remove and Converge Obsolete Pages
* Andres Moser
  + User Story #1302 - Add New Semesters
* Adam Levy
  + User Story #1355 - Connect Mobile Judge to VIP-Website

## Sprint 6

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy

Start time: 11/13/2017, 4:10 pm

End time: 11/13/2017, 4:30 pm

After discussion, the velocity of the team were estimated to be 80

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #1363 - Sort columns in VIP website tables
* User Story #1362 - Add Edit Course Feature in Course Panel
* User Story #1365 - Manage Project's Faculty/Mentors in Projects Panel
* User Story #1364 - Add Deliverable Uploads on Project Details

The team members indicated their willingness to work on the following user stories.

* Steve Hirabayashi
  + User Story #1362 - Add Edit Course Feature in Course Panel
  + User Story #1365 - Manage Project's Faculty/Mentors in Projects Panel
* Dale Keith
* User Story #1364 - Add Deliverable Uploads on Project Details
* Leon Liang
  + User Story #1363 - Sort columns in VIP website tables
* Andres Moser
  + User Story #1371 - Email Product Owners about New Semester
* Adam Levy
  + User Story #1368 - Fix Mobile Judge api route to provide project IDs
  + User Story #1369 - Add course functionality to Mobile Judge api route