**Review Meeting Minutes**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story <Enter the user story number and title>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + …

## Sprint 2 Review Meeting Minutes

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy, Masoud Sadjadi, Fransisco Ortega

Start time: 3:00 PM October 2, 2017

End time: 4:00 PM October 2, 2017

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners :

* User Story #1305 Re-propose projects from previous semester
* User Story [#1176](https://fiu-scis-seniorproject.mingle.thoughtworks.com/projects/vip/cards/1176) Search users and projects based on semester in the admin panel
* User Story #1299 Manage proposed projects
* User Story #1301 Notify members if a project is deactivated

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story #1298 Set Active Semester
* How this should be reflected on the user story definition in Mingle:
  + This is being moved to Sprint 3 and continued to be worked on by Andres.
* User Story #1300 Manage students and projects in Admin Panel
  + How this should be reflected on the user story definition in Mingle:
    - This is being moved to Sprint 3 and will be split up into two user stories, will be continued to worked on by Steve
* User Story #1304 Review Projects Proposals By Semesters
  + This story is on hold due to possible overlap with changes being made to Admin Panel.
    - Product Owner prefers filtering functionality to be implemented in Admin Panel location making this story redundant.
    - Page may become obsolete.

## Sprint 3 Review Meeting Minutes

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy, Masoud Sadjadi, Fransisco Ortega

Start time: 3:00 PM October 16, 2017

End time: 4:00 PM October 16, 2017

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story #1300 - Manage Users in Admin Panel
* User Story #1313 - Manage Projects in Admin Panel
* User Story #1314 - Create Admin Panel Tabs
* User Story #1322 - Paginating tables

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story <Enter the user story number and title>
  + How this should be reflected on the user story definition in Mingle:
    - …
* User Story #1298 - Set Active Semester
  + How this should be reflected on the user story definition in Mingle:
    - Small changes will be added to the requirement to finish the story
    - Points should change to 4-8 points
* User Story #1315 - View Past Projects
  + How this should be reflected on the user story definition in Mingle:
    - This is being moved to Sprint 4 and continued to be worked on by Adam
    - The portions of this story that were Dale’s responsibility will be split into smaller user stories for Sprint 4.

## Sprint 4 Review Meeting Minutes

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy, Masoud Sadjadi, Fransisco Ortega

Start time: 4:00 PM October 30, 2017

End time: 4:30 PM October 30, 2017

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story #1332 - Search functionality for inbox and reviews
* User Story #1328 - Update user and project updating features
* User Story #1345 - Manage Course Information
* User Story #1329 - Add infinitely many YouTube videos to a project
* User Story #1298 - Set Active Semester

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story #1343 - Remove and Converge obsolete pages
  + How this should be reflected on the user story definition in Mingle:
    - This story is moved to sprint 5 to be continued by Leon Liang
    - User story will be broken into smaller user story

## 

## 

## Sprint 5 Review Meeting Minutes

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy, Masoud Sadjadi

Start time: 4:00 PM November 13, 2017

End time: 4:30 PM November 13, 2017

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story #1361 - Redesign review student applications page
* User Story #1356 - Approve user through admin panel
* User Story #1302 - Create/Delete Semester
* User Story #1360 - Choosing Selected Semester
* User Story #1331 - Add General Attachments to Projects
* User Story #1351 - Redesign Project Cards to show more information
* User Story #1355 - Connect Mobile Judge to VIP Website
* User Story #1352 - Add Enroll feature for Users and Semester for Courses
* User Story #1346 - Synchronize Users Database with Panthersoft Data
* User Story #1343 - Remove and Converge Obsolete Pages

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* None

## Sprint 6 Review Meeting Minutes

Attendees: Leon Liang, Andres Moser, Dale Keith, Steve Hirabayashi, Adam Levy, Masoud Sadjadi

Start time: 4:00 PM November 27, 2017

End time: 4:30 PM November 27, 2017

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

* User Story #1362 - Add Edit Course Feature in Course Panel
* User Story #1363 - Sort tables by column header
* User Story #1364 - Add Deliverable Uploads on Project Details
* User Story #1365 - Manage Project's Faculty/Mentors in Projects Panel
* User Story #1368 - Fix MJ Route to Include ProjectID
* User Story #1369 - Add course functionality to VIP api endpoint for MJ

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* None