**Sprint Review Meeting Minutes**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story <Enter the user story number and title>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + ...

**Sprint Review Meeting Minutes**

Release 6 Sprint 1

Attendees: Masoud, Francisco, Dafna Steinberg, Jose Ponce

Start time: 8:16 am, May 30, 2017

End time: 8:46 am, May 30, 2017

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* VIP 4.0 Selenium Testing - Ongoing; current test scripts seem to be acceptable, will continue and complete remaining stories. (Dafna Steinberg)
* VIP 5.0 Selenium Testing: Done with the exception of one pending story.(Jose)

**Sprint Review Meeting Minutes**

**Release 6, Sprint 2**

Attendees: Dafna, Jose Ponce, Masoud, Francisco

Start time: 2:00 PM

End time: 3:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* Jose:
  + #671: Notification of existing projects.
  + #1146: Make login permanent.
  + #1245: Fix bugs found during sprint 1 testing.
* Dafna Steinberg :
  + [vip/#1244] Test remaining VIP 4.0 User Stories
  + [vip/#1245] Fix bugs found during testing in Sprint 1 Release 6 (Task 1251)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

NONE

**Sprint Review Meeting Minutes**

**Release 6, Sprint 3**

Attendees: Dafna Steinberg, Jose Ponce

Start time: Mon Jun 26, 2:00 PM

End time: Mon Jun 26, 2:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* Dafna Steinberg:
* [vip/#1265] Fix appearance of table headers in Admin Panel
* [vip/#1264] Allow admin to modify email notification settings
* [vip/#1259] Combine bug fixes into dev website
* Jose Ponce:
* [vip/#1260] Allow Admin to login as different user types
* [vip/#1262] Notify users about new projects added since last notification
* [vip/#1266] Fix formatting on email notifications
* [vip/#1263] Allow admin to set a personalized email signature
* [vip/#1267] Switch to npm3 to allow git checkout on windows

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* [vip/#1269] Switch the website from http to https
  + This story was incomplete and will continue to be worked in sprint 4.
* [vip/#1270] Secure the web rest api
  + This story was incomplete and will continue to be worked in sprint 4.

**Sprint Review Meeting Minutes**

**Release 6, Sprint 4**

Attendees: Dafna Steinberg, Jose Ponce

Start time: Mon Jul 10, 2:00 PM

End time: Mon Jun 10, 2:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* Dafna Steinberg:
* [vip/#1272] Enhance alert / to-do management system
* (Bug fix) [vip/#1160] Add text box whispers to Social Icon Links
* Jose Ponce:
* [vip/#1269] Switch the website from http to https
* [vip/#1270] Secure the vip web REST api
* [vip/#1281] Change empty emails being sent to the Admin email account
* [vip/#1274] Required skills and knowledge fields should be more user friendly
* [vip/#1283] Modify existing projects notifications to avoid spamming users.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* [vip/#1273] Allow projects to span across multiple semesters
  + Was moved to backlog, and will be addressed during the next release cycle of the VIP website
* [vip/#1282] Fix grammar and punctuation in all email templates
  + Story was extended to “bug-fix” / “testing” period prior to the code-freeze.